# Team Agent Design and Integration Standard

Team Workshop 2  Emerging Technologies  Agentic AI

| TEAM | ____________________________ | DATE | ____________________________ |
| --- | --- | --- | --- |
| MEMBERS | ____________________________________________________________________________ |  |  |

# Purpose and Team Decision

This standard governs how our team evaluates independently developed specialist agents, selects agents for a shared system, and preserves evidence for the final project. We will accept an agent only when its behavior is traceable, comparable with other candidates, and compatible with the shared architecture. Passing a file-format check alone is not sufficient.

# Shared Architecture and Editable Scope

Frozen core  The shared common instructions, input schema, and output schema are fixed comparison controls. A core change requires an explicit team decision, a new version, and retesting of every accepted agent.

Specialist layer  Each owner may revise specialist instructions, cases, assets, responses, and records within the agent folder. Changes must not bypass the shared contract.

Evidence layer  Every candidate must preserve its baseline, first run, weakness or failure, revision, retest, validation result, limitation, owner, and version.

# Agent Acceptance Standard

| Criterion | Required evidence | Acceptance test |
| --- | --- | --- |
| Contract | Valid input and output under the frozen shared schema | Validator passes and required fields are meaningful |
| Accuracy | Claims traced to source data or supplied course evidence | Independent recomputation or source check agrees |
| Behavior | Primary case plus a contrast or transfer case when available | Output remains useful without hiding a material limitation |
| Learning | A retained failure or weakness, targeted revision, and retest | Revision addresses the diagnosed problem without breaking the core |
| Ownership | Named owner, current version, contribution record, and evidence path | Another member can locate and reproduce the review |

# Records and Verification

Required records  Maintain the inventory, decision log, version and contribution record, evidence register, test and failure log, integration issue log, workflow evidence, and final-project handoff. Preserve earlier versions after material changes.

AI and contribution rule  AI may assist with instructions, code, charts, explanations, and records, but an owner must verify claims against source data or authoritative course materials. Credit is attached to observable design, testing, verification, diagnosis, revision, integration, or review work.

# Common Comparison Workflow

| 1 Register | Add the candidate to the team inventory with owner, purpose, version, tests, and evidence path. |
| --- | --- |
| 2 Freeze | Run the frozen-core check and record any mismatch before evaluating the output. |
| 3 Test | Run the same primary question and agreed contrast or transfer test. Preserve inputs and raw outputs. |
| 4 Review | Check schema compliance, factual accuracy, decision usefulness, limitations, and consistency with course principles. |
| 5 Revise | Log the most consequential failure or weakness, change the specialist layer, and repeat the affected tests. |
| 6 Decide | Mark the agent Accepted, Revise, or Retired. Record the basis, dissent, unresolved risk, owner, and next action. |

# Integration Decision and Preserved Dissent

Our initial system will use the frozen core as the interface between specialist agents. An accepted specialist enters the shared inventory only after the comparison workflow is complete. If an agent cannot be exercised during the workshop, we will document the blocker, owner, and next test date rather than treating it as accepted.

Team decision  [Confirm in workshop] Adopt the acceptance standard and workflow above, with any agreed edits recorded in the decision log.

Dissent or alternative  ________________________________________________________________________________

Unresolved issue  Confirm the shared platform, repository location, transfer-test convention, and exact submission method with the instructor.

# Final Project Handoff

The final-project package will carry forward accepted agents, the frozen contract, test cases, source register, decision history, and unresolved risks. Any later core change triggers a new shared version and regression test of all accepted agents. Retired candidates remain in the decision history so the team can explain why they were excluded.

# Initialized Workspace Status

Inventory  The shared inventory is initialized with the CYF Chart Improvement Agent as a candidate; remaining member agents must be added and compared.

Exercised evidence  One complete baseline, first-run, revision, retest, validation, and frozen-core evidence trail is preserved in the supporting-evidence folder.

Open handoff  The decision log, integration issue log, contribution record, evidence register, and final-project handoff are initialized for completion during the workshop.

| TEAM CONFIRMATION | □ Adopted □ Revised | Date __________________ |
| --- | --- | --- |